Table of Contents

# Zurvival Reborn — Product Requirements Document

Version: 1.0 · Status: Pre-production (draft for review) · Owner: Jharek Companion document: GDD.md — the creative and systemic vision this PRD builds on.

## 1. Purpose of this document

The GDD says what the game is and why. This PRD says what we build, in what order, and how we’ll know it works. It translates the GDD’s vision into scoped, prioritized, testable requirements, defines the first shippable slice, and records the decisions and risks that front-load a project.

Every requirement here traces back to a GDD part (see the traceability matrix, §14) and is tagged with a MoSCoW priority. This document is expected to change; it is a plan, not a contract.

### Priority key (MoSCoW)

- Must — required for the target release it’s listed under; the release is not done without it.

- Should — high value, included if at all possible; can slip a release without killing it.

- Could — desirable, done if time allows.

- Won’t (now) — explicitly out of scope for the current horizon; recorded so it isn’t relitigated.

Requirement IDs are stable (FR-<area>-## functional, NFR-<area>-## non-functional) so they can be referenced by tickets and tests.

## 2. Problem & opportunity

The original Zurvival Kik bot had a devoted following because of its people and its moment-to-moment tension, but it was a scripted, scene-to-scene chatbot with shallow systems and no persistence. Modern chat-driven and systemic survival games (A Dark Room, Reigns, This War of Mine, NEO Scavenger) prove there’s an audience for text-forward games with real depth — but few combine that audience’s appetite for emergent, systemic survival with the intimate, character-driven chat heritage the original had.

The opportunity: a chat-driven survival roguelite where a genuine world simulation, not a writer’s branch, decides what happens next — so every run produces a unique, retellable story. The bet is that systemic depth + handcrafted characters + a messaging interface is an underserved, defensible space.

## 3. Product goals & non-goals

### Goals

- Emergent stories, not scripted branches. The primary output of a run is a story the player wants to retell. (GDD I, II, III)

- A world that reacts and remembers. Player actions leave permanent marks on nodes, regions, people, and history. (GDD IV, VII, XIII)

- Constant, honest pressure. The player is always a little short; every choice trades Safety, Resources, or Time. (GDD II, XVI)

- Characters players care about. Handcrafted survivors that feel like people and can be lost. (GDD XII)

- Progress through preparation, not levels. Growth is gear, shelter, allies, and knowledge. (GDD V)

- Reach on any screen. Mobile-first web, extensible to native and a chat-bot client. (GDD I, XIV, XVII)

### Non-goals

- Not a real-time or twitch-action game; not a zombie shooter. (GDD I)

- Not a linear, pre-authored branching novel or visual novel. (GDD I)

- No character XP/levels or power-fantasy progression. (GDD V)

- No always-online requirement, no PvP, no live-service treadmill at launch.

- No monetization design in this version of the PRD (deferred; see Open Questions).

## 4. Success metrics

Metrics are split between the subjective core (the real goal) and measurable proxies.

### The core metric

- The “one more day” test (GDD XVI): at session end, does the player want to continue? Measured qualitatively in playtests and via a proxy: session-end-to-next-session return rate.

### Quantitative targets (directional, for beta → launch)

| Metric | Target intent |
| --- | --- |
| Story recall | ≥ 60% of playtesters can recount a specific, unscripted moment unprompted after a run. |
| Run completion | A meaningful share of started runs reach an ending (win or authored failure), not rage-quit. |
| Session length | Median session in the 10–30 min design window (GDD I). |
| Return rate | Strong day-1/day-7 return among players who finish a first session. |
| Encounter variety | < 5% verbatim encounter repetition within a single full run. |
| Decision weight | Low rate of “no-consequence” turns in telemetry (every turn changes ≥ 1 system — GDD III). |
| Accessibility | 100% of critical information available without color or audio (GDD XVII). |
| Stability | Crash-free sessions ≥ 99.5%; zero save-corruption defects at launch. |

Exact numeric thresholds are set during closed testing once a telemetry baseline exists.

## 5. Target users & personas

- The Story Collector — plays for emergent narrative and characters (This War of Mine, Telltale). Wants people to care about and moments to retell. Cares most about GDD XII, XIII.

- The Systems Survivalist — plays for depth and mastery (NEO Scavenger, Project Zomboid). Wants scarcity, meaningful trade-offs, and a world that doesn’t cheat. Cares most about GDD IV, X, XVI.

- The Commuter — plays in short bursts on a phone (A Dark Room, Reigns). Needs stop-anywhere sessions, instant load, and one-hand play. Cares most about GDD XVII, NFRs.

- The Nostalgic — knew the original bot; wants its heart (people, tension, chat feel) done justice at modern depth. Cares most about GDD I, XII.

- Accessibility-dependent players — rely on screen readers, scalable text, or reduced motion. A mostly-text game should serve them exceptionally well. Cares most about NFR-ACC.

## 6. Scope & release strategy

Development follows the GDD’s “depth before breadth” rule (GDD XIX): prove the loop is compelling at small scope, then expand content. Three horizons:

### 6.1 Vertical Slice (first playable — internal)

The proof that the core is fun. One region, ~5–8 remembering locations, the real turn loop (move / search / fight-or-avoid / rest) with time, noise, wounds, and finite loot; 3–5 handcrafted survivors with one recruitable companion; one claimable shelter node with a daily report. Exit criteria: a single slice run produces an emergent, retellable story and passes an informal “one more day” test with playtesters.

### 6.2 MVP / Early-Access (public beta)

The full system set at moderate content depth: all six simulation layers active, the director, the Storyteller, shelter with rooms and night attacks, infection as staged identity, the radio network, and a content-complete first city. Difficulty modes and accessibility baseline in.

### 6.3 v1.0 (launch)

Balanced, localized, accessible, hardened. Multiple endings, the full launch Content Bible, save migration, and the polish pass. Chat-bot and native clients are post-launch unless promoted.

### Out of scope for v1.0 (Won’t-now)

Multiplayer/PvP, user-generated-content marketplace, additional cities beyond the launch city, full faction territory wars, animal ecosystems, and vehicle modification depth — all recorded as future expansion (GDD IV hooks) rather than cut ideas.

## 7. Functional requirements

Grouped by area. Each row: ID · requirement · priority (MoSCoW) · earliest release (VS = vertical slice, MVP = beta, v1 = launch). “Key acceptance criteria” follow each area.

### 7.1 Core loop & turn engine (GDD III, IV, XIV)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-CORE-01 | Turn loop: present scene → player picks one action → resolve → apply consequences → advance time → generate next scene, with no direct choice→scene edge. | Must | VS |
| FR-CORE-02 | Fixed simulation pipeline order (per GDD IV) executed every turn. | Must | VS |
| FR-CORE-03 | Every action has a time cost; time always advances. | Must | VS |
| FR-CORE-04 | Every resolved action changes ≥ 1 system (no no-op turns). | Must | VS |
| FR-CORE-05 | Scenes answer the Four Questions (where / what’s happening / what can I do / what changed). | Must | VS |
| FR-CORE-06 | Micro-choices can appear inline at low/zero cost. | Should | MVP |
| FR-CORE-07 | Safe-to-stop after any resolved turn (autosave boundary). | Must | VS |

Key acceptance criteria: given identical state + seed, a turn is reproducible (ties to NFR-TEC-01); a telemetry audit of 100 turns shows every turn mutated at least one tracked system; QA can quit and resume at any turn boundary with no state loss.

### 7.2 World simulation (GDD IV)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-SIM-01 | Six state layers modeled and independently updatable (player, companion, local, region, global, story). | Must | MVP |
| FR-SIM-02 | Local-area memory: node state (loot %, damage, corpses, occupants, discoveries) persists all run. | Must | VS |
| FR-SIM-03 | Regional threat/density/loot evolve independently of player presence. | Must | MVP |
| FR-SIM-04 | Time-of-day phases modify encounter odds, visibility, and danger. | Must | VS |
| FR-SIM-05 | Weather types with multi-system gameplay effects. | Should | MVP |
| FR-SIM-06 | Noise model: actions emit noise that attracts/repels actors and decays over time. | Must | VS |
| FR-SIM-07 | Zombie population + migrating hordes that evaluate noise to redirect. | Must | MVP |
| FR-SIM-08 | Global infrastructure decay (power, water, roads, bridges) that unlocks/removes content. | Should | MVP |
| FR-SIM-09 | Other survivor groups simulated off-screen (move, trade, fight, collapse). | Should | MVP |
| FR-SIM-10 | Apocalypse Director biases pacing/probabilities without breaking world logic. | Must | MVP |
| FR-SIM-11 | Living History: append-only log of significant world events, queryable for callbacks. | Should | MVP |

Key acceptance criteria: a region’s threat measurably changes across days with the player absent; a logged gunshot causes a nearby horde to re-path in ≥ X% of eligible cases; disabling the director changes pacing metrics but never produces impossible states.

### 7.3 Exploration, map & travel (GDD VII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-MAP-01 | Node graph of locations grouped into regions, connected by routes. | Must | VS |
| FR-MAP-02 | Fog of war: only visited/known nodes revealed. | Must | VS |
| FR-MAP-03 | Node-to-node travel costs time, stamina, noise; can trigger travel events. | Must | VS |
| FR-MAP-04 | Route conditions (clear/blocked/flooded/on-fire/collapsed) change with world state. | Should | MVP |
| FR-MAP-05 | Map-as-journal: player pins handwritten notes to nodes; game auto-annotates history. | Should | MVP |
| FR-MAP-06 | Claimable safehouse nodes; a claimed node can be lost. | Must | VS |
| FR-MAP-07 | Vehicles change travel economy (speed, capacity, noise, fuel). | Could | v1 |
| FR-MAP-08 | Fast travel only between known safe nodes; still costs time and is interruptible. | Could | v1 |

Key acceptance criteria: damage done to a node on day N is still present on a later visit; player notes persist and render on the map screen; claiming a node marks it and enables the shelter loop.

### 7.4 Player systems (GDD V)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-PLR-01 | Persistent player state (condition, inventory, equipment, skills, traits, reputation). | Must | VS |
| FR-PLR-02 | Visible core stats limited to a critical few; no bar overload. | Must | VS |
| FR-PLR-03 | Weight/slot-limited inventory forcing leave-behind decisions. | Must | VS |
| FR-PLR-04 | Equipment defines capability; growth comes from gear, not levels. | Must | VS |
| FR-PLR-05 | Artifact metadata (provenance/history) attached to significant items. | Should | MVP |
| FR-PLR-06 | Durability: gear wears, jams, breaks, and can be repaired. | Should | MVP |
| FR-PLR-07 | Skills improve narrowly through use; never create a combat god. | Should | MVP |
| FR-PLR-08 | Unlockable starting backgrounds as optional starting advantages (not classes). | Could | v1 |
| FR-PLR-09 | Legacy progression between runs that broadens starts, never survival power. | Could | v1 |
| FR-PLR-10 | No XP bar or character level exists anywhere. | Must | VS |

Key acceptance criteria: the UI never shows an XP/level element; a named artifact displays its history; over-capacity pickups force an explicit drop/replace choice.

### 7.5 Injuries, infection, health & mind (GDD VI)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-INJ-01 | Damage produces named wounds with specific gameplay effects (sprain, deep cut, fracture, burn, concussion, illness). | Must | VS |
| FR-INJ-02 | Wound severity tiers scale effect and treatment. | Should | MVP |
| FR-INJ-03 | Bleeding ticks over time; a deep cut leaves a zombie-attracting scent trail. | Should | MVP |
| FR-INJ-04 | Health is treated, not auto-regenerated. | Must | VS |
| FR-INJ-05 | Infection as staged identity (asymptomatic → symptomatic → advanced → terminal); no infection bar. | Must | MVP |
| FR-INJ-06 | Infection alters perception, available dialogue, and visible symptoms by stage. | Should | MVP |
| FR-INJ-07 | Diagnosis, treatment, and quarantine paths; late stages costlier and less certain. | Should | MVP |
| FR-INJ-08 | No instant “Game Over” on infection; it becomes a harder way to keep playing. | Must | MVP |
| FR-INJ-09 | Mind model: stress, fear, hope/morale surfaced via behavior/dialogue/dreams, not bars. | Should | MVP |
| FR-INJ-10 | Hidden Humanity value influences endings, companion loyalty, and world memory. | Could | v1 |
| FR-INJ-11 | Scars persist and are referenced by NPCs. | Could | v1 |

Key acceptance criteria: no numeric infection value is ever shown; an untreated deep cut demonstrably increases nearby-zombie attraction along the traveled path; reaching a severe infection stage opens new play (cure race) rather than ending the run.

### 7.6 Encounters & events (GDD VIII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-ENC-01 | Tagged encounter pool filtered by state conditions (requirements engine). | Must | VS |
| FR-ENC-02 | Weighting + cooldowns favor fitting, non-repeated content. | Must | VS |
| FR-ENC-03 | Encounter chains (flags set now enable follow-ups later). | Should | MVP |
| FR-ENC-04 | Multi-stage encounters (negotiation → fight → chase). | Should | MVP |
| FR-ENC-05 | Category coverage: exploration, combat, social, environmental, story, psychological, shelter. | Must | MVP |
| FR-ENC-06 | Moral encounters with no clean answer, feeding Humanity. | Should | MVP |
| FR-ENC-07 | False encounters (tension without payoff) supported. | Could | MVP |
| FR-ENC-08 | Encounter evolution: same node yields before/during/after variants by its state. | Should | MVP |
| FR-ENC-09 | Rare + legendary encounters gated behind world conditions. | Could | v1 |
| FR-ENC-10 | Director can inject a needed pacing beat. | Should | MVP |

Key acceptance criteria: every shipped encounter passes the five-question test (§tie to FR-CNT-02); repeat-suppression keeps verbatim repeats under the §4 target within a run.

### 7.7 Combat, stealth & zombie AI (GDD IX)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-CBT-01 | Combat is avoidable and always spends scarce resources (stamina/durability/ammo/noise/health). | Must | VS |
| FR-CBT-02 | Turn-based exchange resolution (attack/heavy/aim/push/retreat/hide) vs. systems, not twitch. | Must | VS |
| FR-CBT-03 | Improvised/environmental actions (lure, trap, fire, chokepoint) available. | Should | MVP |
| FR-CBT-04 | Weapon categories with trade-offs; firearms are loud (region-wide noise cost). | Must | VS |
| FR-CBT-05 | Stealth via sound/light/line-of-sight detection, modulated by weather/dark. | Must | VS |
| FR-CBT-06 | Zombie state machine (dormant/wander/investigate/chase/feed/hibernate) driven by senses. | Must | MVP |
| FR-CBT-07 | Distinct zombie types incl. Screamer (calls others) and Stalker (night hunter). | Should | MVP |
| FR-CBT-08 | Hordes routed/funneled/fled rather than out-traded. | Should | MVP |
| FR-CBT-09 | Fear Meter + panic degrade options/text at extremes; companion fear affects allies. | Should | MVP |
| FR-CBT-10 | Last Stand: terminal combat resolves as a heightened final-choice sequence, not a death card. | Should | MVP |

Key acceptance criteria: a stealth path exists through the vertical-slice combat scenarios; firing a gun raises regional threat/noise measurably; a Last Stand presents at least one meaningful final choice.

### 7.8 Inventory, crafting, loot & economy (GDD X)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-ECO-01 | Finite, contested loot; taking removes from world; rivals can beat player to it. | Must | VS |
| FR-ECO-02 | Plausibility-based loot distribution by location type, in tiers. | Must | VS |
| FR-ECO-03 | Search costs time/stamina/noise, returns partial results, persists search %. | Must | VS |
| FR-ECO-04 | Four resource loops (body/safety/health/power) each with drains and sinks. | Should | MVP |
| FR-ECO-05 | Food spoilage (faster after power loss) and water purification. | Should | MVP |
| FR-ECO-06 | Crafting (medical/weapon/shelter/survival) gated by blueprints, components, rooms. | Should | MVP |
| FR-ECO-07 | Repairs keep artifacts alive. | Should | MVP |
| FR-ECO-08 | Trading with other groups at scarcity/reputation-driven prices. | Could | v1 |
| FR-ECO-09 | Hidden loot rewarding curiosity + NPC hints. | Should | MVP |
| FR-ECO-10 | Balance preserves “the last can” moral-scarcity moment as an emergent outcome. | Should | v1 |

Key acceptance criteria: a second visit to a searched node reflects prior depletion; at least one NPC hint resolves to real hidden loot in the slice; economy tuning produces a “last can” decision in a majority of balanced test runs.

### 7.9 Shelter & community (GDD XI)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-SHL-01 | One evolving home shelter with integrity, population, morale, storage, rooms. | Must | VS |
| FR-SHL-02 | Daily report summarizing off-screen community activity. | Must | VS |
| FR-SHL-03 | Assignable jobs that run while the player is away (produce/consume). | Should | MVP |
| FR-SHL-04 | Craftable rooms (kitchen, medical, workshop, radio, watchtower, garden) unlock capability. | Should | MVP |
| FR-SHL-05 | Generator on scarce fuel powers dependent rooms. | Could | MVP |
| FR-SHL-06 | Night attacks (zombie/hostile) resolved as defensive scenes with real losses. | Must | MVP |
| FR-SHL-07 | Hope-vs-survival tension: cold-optimal choices bleed morale. | Should | MVP |
| FR-SHL-08 | Memorial wall records the dead; affects morale. | Could | v1 |
| FR-SHL-09 | Emergent community identity read by NPCs/factions/endings. | Could | v1 |
| FR-SHL-10 | Shelter can be lost (overrun/burned/abandoned). | Must | MVP |

Key acceptance criteria: the daily report reflects actual simulated job output; a night attack outcome is legibly driven by prior preparation; losing the shelter is a survivable but heavy state, not an auto game-over.

### 7.10 Survivors, companions & factions (GDD XII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-NPC-01 | Handcrafted, named survivor pool (target ~60–100 by v1) with background, personality, secret. | Must | VS (subset) |
| FR-NPC-02 | Per-character memory driving per-relationship trust/respect/fear (not a global bar). | Must | MVP |
| FR-NPC-03 | Recruitable companions with autonomous AI and followable orders gated by trust. | Must | VS |
| FR-NPC-04 | Permanent companion death, remembered by the community. | Must | VS |
| FR-NPC-05 | Desertion and betrayal from low trust/mistreatment. | Should | MVP |
| FR-NPC-06 | Dynamic conversations where memories/knowledge act as real loot/location hints. | Must | MVP |
| FR-NPC-07 | Inter-NPC relationships (friendship/rivalry) affecting shelter morale. | Should | MVP |
| FR-NPC-08 | Personal quests emerging from relationships; optional romance. | Could | v1 |
| FR-NPC-09 | Storyteller surfaces relationship/secret/history threads as narrative moments. | Should | MVP |
| FR-NPC-10 | Survivor groups/factions with identity, diplomacy, reputation, dynamic leadership. | Could | v1 |

Key acceptance criteria: the same named survivor is recognizable across runs; ≥ 1 NPC conversation hint resolves to actionable loot/location; a companion’s death is referenced later by others.

### 7.11 Story, radio & endings (GDD XIII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-STY-01 | Three story layers (your story / city’s story / the truth), player-story primary. | Should | MVP |
| FR-STY-02 | Story events fire on world conditions, not a chapter clock. | Must | MVP |
| FR-STY-03 | Radio network: emergency/military/civilian/ham/unknown signals that evolve with state. | Should | MVP |
| FR-STY-04 | Player broadcasting (call for help / warn / lure / lie) with consequences. | Could | v1 |
| FR-STY-05 | Rumor system turning radio/NPCs/notes into variably-reliable leads. | Could | v1 |
| FR-STY-06 | Multiple endings assembled from run components; no single “true ending”. | Must | v1 |
| FR-STY-07 | Authored failure endings (Last Stand / overrun / infection) with real closure. | Must | MVP |
| FR-STY-08 | Epilogues following surviving NPCs. | Should | v1 |
| FR-STY-09 | Living History surfaces in later runs as ruins/rumor/legend. | Could | v1 |

Key acceptance criteria: two “survival” endings differ based on tracked components; a failure never shows a bare “You Died” with no scene.

### 7.12 UI / UX (GDD XVII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-UI-01 | Story-first single-decision primary screen (header/status/story/choices/footer). | Must | VS |
| FR-UI-02 | Only critical stats visible; infection shown as symptoms, never a bar. | Must | VS |
| FR-UI-03 | Choices display known costs/risks; never present a fake choice. | Must | VS |
| FR-UI-04 | Depth screens on demand: inventory, companions, shelter, map/journal, codex. | Must | MVP |
| FR-UI-05 | Mobile-first one-hand layout; scales to desktop. | Must | VS |
| FR-UI-06 | Emotional UI + “Quiet Screen” for loss moments; UI degrades with player state. | Should | MVP |
| FR-UI-07 | Keyboard/controller parity with touch. | Should | v1 |

### 7.13 Audio & atmosphere (GDD XVIII)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-AUD-01 | Layered, state-driven adaptive mix (ambient/environmental/dynamic/player/music). | Should | MVP |
| FR-AUD-02 | Audio as information (noise direction/distance, zombie-type signatures, heartbeat with Fear). | Should | MVP |
| FR-AUD-03 | Deliberate silence + adaptive music led by the director. | Should | MVP |
| FR-AUD-04 | Radio sonic identity distinct per signal type. | Could | v1 |
| FR-AUD-05 | Dynamic audio memory: event-linked cues return in dreams/quiet screens. | Could | v1 |
| FR-AUD-06 | Non-audio equivalent for every meaningful sound cue. | Must | MVP |

### 7.14 Content pipeline (GDD XIV, XV)

| ID | Requirement | Pri | Rel |
| --- | --- | --- | --- |
| FR-CNT-01 | All game content authored as external data, loaded at runtime (content-as-data). | Must | VS |
| FR-CNT-02 | Content validated against published schemas in CI; malformed content fails the build. | Must | MVP |
| FR-CNT-03 | Requirements + effects declared in data (no hard-coded branching for content). | Must | VS |
| FR-CNT-04 | Rule of Three: significant locations support ≥ 3 approaches/outcomes. | Should | MVP |
| FR-CNT-05 | Mod-friendly structure (external data + schemas) — capability, not a shipped storefront. | Could | v1 |

## 8. User stories & key flows

Representative stories, each tied to requirements. Format: As a [persona], I want [goal], so that [reason].

- Emergent story (Story Collector). I want the game to remember who I saved and lost, so that my run becomes a story I can retell. → FR-SIM-11, FR-NPC-04, FR-STY-06.

- Meaningful search (Systems Survivalist). I want searching to cost time and noise and leave the place depleted, so that where and how I scavenge is a real decision. → FR-ECO-01/03, FR-MAP-01, FR-SIM-06.

- Stop anywhere (Commuter). I want to quit after any turn and resume instantly, so that I can play in short bursts on my phone. → FR-CORE-07, NFR-PERF-01, NFR-SAVE-01.

- A wound with weight (Nostalgic). I want a bite to start a frightening story instead of just subtracting health, so that survival feels personal. → FR-INJ-01/05/08.

- People, not spawns (Story Collector). I want survivors who feel authored and whose offhand memories actually help me, so that talking matters. → FR-NPC-01/06.

- The hard trade (Systems Survivalist). I want to be forced to choose Safety, Resources, or Time, so that no run plays itself. → FR-CORE-04, FR-CBT-04, FR-ECO-03.

- A home to lose (Story Collector). I want a shelter and community that lives while I’m away and can be lost, so that leaving home has stakes. → FR-SHL-01/02/06/10.

- Accessible by default (Accessibility-dependent). I want full screen-reader and scalable-text support, so that a text game plays flawlessly for me. → NFR-ACC-01..04.

- A death that means something (Nostalgic). I want dying to be a scene, not a card, so that the end of a run lands. → FR-CBT-10, FR-STY-07.

## 9. Non-functional requirements

| ID | Requirement | Pri |
| --- | --- | --- |
| NFR-PERF-01 | Turn resolves and renders in < 100 ms on a mid-range 2022 phone; initial load < 3 s. | Must |
| NFR-PERF-02 | Simulation cost bounded per tick; heavy region/horde updates amortized to hold NFR-PERF-01. | Should |
| NFR-PLAT-01 | Runs in current evergreen mobile + desktop browsers; mobile-first responsive. | Must |
| NFR-PLAT-02 | Engine is headless/renderer-agnostic to enable native + chat-bot clients without a rewrite. | Must |
| NFR-PLAT-03 | Playable offline for a session; no always-online requirement. | Should |
| NFR-SAVE-01 | Save = serialized GameState + seed; save/resume is lossless; autosave at turn boundaries. | Must |
| NFR-SAVE-02 | Versioned saves with a documented migration path; no silent corruption. | Must |
| NFR-REL-01 | Crash-free session rate ≥ 99.5% at launch; deterministic core enables repro from seed+state. | Must |
| NFR-ACC-01 | All critical info conveyed without reliance on color or audio alone. | Must |
| NFR-ACC-02 | Full screen-reader support; semantic, navigable text UI. | Must |
| NFR-ACC-03 | Scalable text and high-contrast / colorblind-safe themes. | Must |
| NFR-ACC-04 | Reduced-motion and reduced-flicker modes. | Should |
| NFR-LOC-01 | All player-facing strings externalized for localization from day one. | Should |
| NFR-LOC-02 | Layout tolerates text expansion; RTL considered. | Could |
| NFR-PRIV-01 | Minimal data collection; clear opt-in for any telemetry; no PII required to play. | Must |
| NFR-MAINT-01 | Content authorable and validated without engine changes (ties FR-CNT-01/02). | Must |

## 10. Technical requirements & constraints

The stack is deliberately undecided (user direction; see Open Questions §15 and design/decisions/). These constraints hold regardless of the language ultimately chosen and derive from GDD Part XIV.

- TEC-01 · Deterministic core. Same GameState + seed ⇒ same turn result. All randomness derives from the run seed. This underpins testing (NFR-REL-01), save/resume (NFR-SAVE-01), and reproducible bug reports.

- TEC-02 · Content as data. Regions, locations, items, weapons, survivors, zombies, encounters, and radio are external data validated against schemas; the engine reads content and never hard-codes it (FR-CNT-01/02/03).

- TEC-03 · Headless engine. The core takes (state, action) → (state, scene); rendering is a separable client layer (NFR-PLAT-02).

- TEC-04 · Single serializable state. One GameState object is the source of truth, enabling snapshot saves and clean debugging tools (state inspector, seed setter, event/flag console, simulation fast-forward).

- TEC-05 · Declarative requirements + effects. Content gates on state predicates and declares its state changes; prefer meaningful world state over ad-hoc boolean flags.

- TEC-06 · Append-only history. Significant events log to a queryable Living History for callbacks, run summaries, and cross-run memory.

- TEC-07 · Bounded performance. The simulation is bookkeeping, not physics; keep per-tick work bounded to meet NFR-PERF-01 on mobile.

Decision gate: the engine-language/runtime ADR (0001) must be accepted before prototype/ code begins. Selection criteria: strong web deployment story, good testing story for a deterministic core, and viability of a shared core across web + bot clients.

## 11. Release plan & milestones

Aligned to GDD Part XIX. Dates are intentionally omitted pre-staffing; sequence and exit criteria are the commitment.

| # | Milestone | Definition of done |
| --- | --- | --- |
| M1 | Core loop playable | One region, ~5–8 remembering nodes; move/search/fight-or-avoid/rest with time, noise, wounds, finite loot; deterministic core with passing unit tests. (Vertical Slice) |
| M2 | Reactive world | Six layers + director produce visibly reactive turns; regional threat evolves off-screen; hordes respond to noise; weather live. |
| M3 | People & shelter | Companions, first survivor subset, shelter loop + daily report + night attacks, Storyteller producing an emergent end-to-end story. |
| M4 | Content-complete city | Full launch Content Bible for the first city; infection-as-identity, radio network, encounter breadth; schema-validated in CI. (MVP/beta) |
| M5 | Release candidate | Balanced (Part XVI targets), accessible (NFR-ACC), localized (NFR-LOC), save migration, multiple + failure endings, hardened. (v1.0) |

Gate between M1 and M2 is the fun gate: if the slice doesn’t pass the “one more day” test, scope stays on the loop, not on content.

## 12. Dependencies & assumptions

Dependencies - Accepted engine-language ADR (0001) before prototype/ work (blocks all code milestones). - Content schemas defined before large-scale authoring (blocks M4 content volume). - A telemetry baseline from closed testing before numeric metric thresholds are fixed (§4). - Art/audio direction locked before the polish pass (M5).

Assumptions - Single-player, offline-capable at launch; no server-authoritative state required for v1. - One launch city is sufficient scope to prove the game; more cities are post-launch. - The handcrafted survivor pool (~60–100) is authored incrementally; the slice ships a subset. - Team can author content in parallel with engine work because content is data (TEC-02).

## 13. Risks & mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Systemic but not fun — the simulation is impressive but the moment-to-moment is flat. | High | Med | Fun gate at M1; prototype the slice before content; playtest for the “one more day” test early and often. |
| Content volume — an emergent game is content-hungry; repetition breaks the illusion. | High | High | Tag/condition recombination (FR-ENC-01/02), Rule of Three (FR-CNT-04), encounter evolution (FR-ENC-08), cooldowns; measure verbatim-repeat rate (§4). |
| Scope creep — the design is deep and every system tempts expansion. | High | High | The six principles as an explicit cut filter (GDD II / XIX); strict Won’t-now list (§6). |
| Balance fragility — scarcity tuning that produces either trivial or hopeless runs. | Med | Med | Director + comeback mechanics (GDD XVI); staged balance passes; telemetry on death timing/causes and margins. |
| Infection-as-identity is confusing — hidden state frustrates instead of unsettling. | Med | Med | Strong symptom design + optional diagnosis; playtest comprehension; never require the hidden number to make a decision. |
| Accessibility retrofit — bolted on late and incomplete for a text game. | Med | Low | NFR-ACC as Must from M1; screen-reader semantics built into the UI foundation. |
| Undecided stack stalls delivery — analysis paralysis on the language. | Med | Med | Time-boxed ADR 0001 with explicit selection criteria (§10); doc/design work proceeds regardless. |
| Save-schema churn — evolving state model breaks saves. | Med | Med | Versioned saves + migration path from the first save format (NFR-SAVE-02). |

## 14. Traceability matrix (requirement area → GDD source)

| PRD area | GDD part(s) |
| --- | --- |
| §7.1 Core loop | III (Core Loop & Scenes), IV (Pipeline) |
| §7.2 World simulation | IV (World Simulation Engine) |
| §7.3 Exploration & map | VII (Exploration, Map & Travel) |
| §7.4 Player systems | V (Player Systems) |
| §7.5 Injuries & infection | VI (Injuries, Infection, Health & Mind) |
| §7.6 Encounters | VIII (Encounters & Events) |
| §7.7 Combat & stealth | IX (Combat, Stealth & Zombie AI) |
| §7.8 Economy | X (Inventory, Crafting, Loot & Economy) |
| §7.9 Shelter | XI (Shelter & Community) |
| §7.10 Survivors & factions | XII (Survivors, NPCs & Factions) |
| §7.11 Story, radio, endings | XIII (Story, Radio & Endings) |
| §7.12 UI/UX | XVII (UI, UX & Presentation) |
| §7.13 Audio | XVIII (Audio & Atmosphere) |
| §7.14 Content pipeline | XIV (Technical Architecture), XV (Content Bible) |
| §9 Non-functional | XIV, XVI, XVII |
| §10 Technical constraints | XIV (Technical Architecture) |
| §11 Milestones | XIX (Production Roadmap) |

The six principles (GDD II) are cross-cutting and touch every area; they are the acceptance lens for the whole product, not a single section.

## 15. Open questions & decisions to make

Tracked as ADRs in design/decisions/.

- Engine language & runtime (ADR-0001). Deferred by direction. Must be resolved before code. Criteria in §10.

- Content data format (ADR-0002). JSON vs YAML vs a custom authoring format; affects tooling and modding.

- Save format & versioning (ADR-0003). Storage target (local vs. optional cloud sync) and migration strategy.

- Platform ordering (ADR-0004). Web-first is set; the order of native app, Steam, and the Discord/Telegram bot after launch is open.

- Monetization & business model. Out of scope for this PRD version; needs a decision before launch planning (premium, free + cosmetic, episodic content, etc.).

- Persistence of cross-run memory. How much Living History carries between runs, and whether that’s account-bound.

- Numeric metric thresholds (§4). Finalized after a closed-test telemetry baseline.

- Licensing. Final license selection (proprietary / source-available / open) before any public release.

End of PRD. This document tracks the GDD; when the GDD changes, revisit the affected requirements and the traceability matrix.